Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 10 | Date and Time: 07/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Worked on the session management when user logs in.

1. What will you do today?

Answer:

* Continue working on the session management since issues encountered while trying to implement this.

1. What obstacles are impeding your progress?

Answer: Session Management not storing user id and name when user logs in.

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Migrated another table to store compatibility score table since a persistent memory was needed.
* Updated the database to include the above table.
* Tested compatibility score computation on postman with a response of 200 OK.

1. What will you do today?

Answer:

* Hardcode a random user to be the logged in user since login functionality not yet implemented.
* Modify the private void ComputeCompatibility.
* Fetch and store compatibility scores for that logged in user in a dictionary acting as hashtable.

1. What obstacles are impeding your progress?

Answer:

* Had to hardcode the logged in user which was a bit time consuming.
* Had to strim white spaces, otherwise the compatibility scire was zero again and new users were replacing existing users in the compatibility score table.
* Had to handle null requests in the Jaccard Similarity otherwise Compatibility score was reducing to zero.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Researched display of user profile cards.
* Created login and registration design.

1. What will you do today?

Answer:

* Further research on MSTesting.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Researching on how to remove users from the hashtable.

1. What will you do today?

Answer:

* Extend research on how to remove users from the hashtable.

1. What obstacles are impeding your progress?

Answer:

* Removing users from hashtable proved to be a bit difficult

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting. Some discussions were done concerning the session management and user id stored that will be used later on by other team members.

Next meeting will be tomorrow 08/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***