Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 11 | Date and Time: 08/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Tried to fix the issue encountered with the session management.

1. What will you do today?

Answer:

* Modify the Home Folder and Home controllers and update on github.

1. What obstacles are impeding your progress?

Answer: Session Management issue yet to be solved.

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Hardcoded a random user to be the logged in user since login functionality not yet implemented.
* Modified the private void ComputeCompatibility.
* Fetch and store compatibility scores for that logged in user in a dictionary acting as hashtable.
* Replaced the dictionary by a hashtable itself.

1. What will you do today?

Answer:

* Retrieve the compatibility scores from the hashtable and insert it in the max heap.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Researched on MSTesting

1. What will you do today?

Answer:

* Review changes on backend for testing

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Researching on how to remove users from the hashtable

1. What will you do today?

Answer:

* Still Researching on how to remove users from the hashtable
* Started Researching on how to remove users from the maxheap

1. What obstacles are impeding your progress?

Answer:

* Removing from maxheap and hashtable

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 09/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***