Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 14 | Date and Time: 11/03/2025 21:00-21:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Refactored my code.

1. What will you do today?

Answer:

* Move the login functionality to Users Controllers.
* Added the login form to the users folder.
* Rerun project and test if it is working before pushing to github tomorrow.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Added the hashtable lookup search algorithm to filter scores = 0.

1. What will you do today?

Answer:

* Pull Tashil’s code for the login and session management.
* Used Priority Queue instead of sorted set.
* Replaced Heap sort by bucket sort.

1. What obstacles are impeding your progress?

Answer: Network was unstable so kept getting connection time out.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Completed research on MSTesting.

1. What will you do today?

Answer:

* Style Login and Registration page.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Implementing the finding of my research.

1. What will you do today?

Answer:

* Tested my algorithm with some dummy data.

1. What obstacles are impeding your progress?

Answer:

* None

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 12/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***