Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 15 | Date and Time: 12/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Move the login functionality to Users Controllers.
* Added the login form to the users folder.
* Tested if project is working after moving the functionalities to users controller and users folder.

1. What will you do today?

Answer:

* Make some necessary changes to the layout and remove some unnecessary buttons.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Pulled Tashil’s code and tested it on my branch.
* Used Priority Queue instead of sorted set.
* Replaced Heap sort by bucket sort.

1. What will you do today?

Answer:

* Add the user id in the session management.
* Refactor my code.
* Merged login.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Finalised styles and updates on login from Tashil.

1. What will you do today?

Answer:

* Pull code from the Tashil.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Tested my algorithm with some dummy data

1. What will you do today?

Answer:

* Pull code from the Tashil.
* Run some more tests on my algorithm with some dummy data.
* Learning more on how to use github functions.

1. What obstacles are impeding your progress?

Answer:

* Tests proved revealed major errors in my code

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 13/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***