Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 16 | Date and Time: 13/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Cleaned up a bit my code.

1. What will you do today?

Answer:

* Some redirection not working on Rheea’s Branch need to be fixed.
* Updated the UI
* Research on how to implement the logout functionality.

1. What obstacles are impeding your progress?

Answer: Redirection of Pages.

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Added the user id in the session management.
* Refactored my code.
* Merged login.

1. What will you do today?

Answer:

* Assisted the merge of branch Tanuj and Tashil.
* Research on how to fetch the loggedin user from session storage.
* Research on frontend how to fetch users from backend and display on frontend.

1. What obstacles are impeding your progress?

Answer:

* Research can be time consuming.
* Had to resolve a lot of conflicts while merging which sometimes led to the code crashing.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Attempted to pull Tashil’s branch.

1. What will you do today?

Answer:

* Pull Tashil’s code to build up on the UI.

1. What obstacles are impeding your progress?

Answer: Conflicts on merging branches

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Pulled code from the Tashil.
* Ran some more tests on my algorithm with some dummy data.
* Learning more on how to use github functions.

1. What will you do today?

Answer:

* Still learning on how the github structure works

1. What obstacles are impeding your progress?

Answer:

* Research is time consuming.

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 14/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***