Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 17 | Date and Time: 14/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Researched on logout functionality.

1. What will you do today?

Answer:

* Implement the logout functionality and add logout link to the navigation bar

1. What obstacles are impeding your progress?

Answer: Navbar layout should change depending on whether a user is logged in or not to see either the login/register links or the logout links.

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Assisted the merge of branch Tanuj and Tashil.
* Research on how to fetch the logged in user from session storage.
* Research on frontend how to fetch users from backend and display on frontend.

1. What will you do today?

Answer:

* Continue Research.
* Watch multiple tutorials on YouTube how to fetch backend and display on frontend.

1. What obstacles are impeding your progress?

Answer:

* Research is time consuming.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Successfully pulled code from Tashil.

1. What will you do today?

Answer:

* Applying changes to Login/Registration UI.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Still learning on how the github structure works

1. What will you do today?

Answer:

* Found out my remove algorithm had major issues
* Working on the bugs

1. What obstacles are impeding your progress?

Answer:

* Research is time consuming.

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 15/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***