Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 2 | Date and Time: 27/02/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Researched on different project templates. (ASP .NET Core Web App)
* Chose ASP .NET Core Web App (Model-View-Controller) as the most ideal project template for the development.
* SSMS set up.
* Connection between SSMS and Visual Studio.

1. What will you do today?

Answer:

* Explore and test the ASP .NET Core Web App (MVC).
* Research on how to do Login / Registration.

1. What obstacles are impeding your progress?

Answer:

* Initially had an issue to connect to my server on the SSMS during setup.

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Researched on how to implement the discussed features of the dating app.
* Took inspiration from Tinder App.
* Agreed on a colour template.
* SSMS setup.
* Connection between SSMS and Visual Studio.
* Used Migration Method

1. What will you do today?

Answer:

* Extend research on the tasks that have been assigned to me. (Different kinds of Data Structures & their Time Complexities)
* Explore the ASP .NET Core Web App (MVC) template.
* Start designing data structure.

1. What obstacles are impeding your progress?

Answer: Choosing an efficient algorithm can be time consuming.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Set up SSMS and connect to Visual Studio
* Researched different Models of Dating Apps
* Researched Visuals for Dating Apps

1. What will you do today?

Answer:

* Experiment with C# and Visual Studio

1. What obstacles are impeding your progress?

Answer:

* SSMS not connecting to Visual Studio

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Downloaded SQL Server Management Studio set up.
* Researched on how to establish a proper Connection between SSMS and Visual Studio.
* Implemented my findings.

1. What will you do today?

Answer:

* Started Researching on the assigned tasks given to me
* Explore the ASP .NET Core Web App (MVC) template.

1. What obstacles are impeding your progress?

Answer:

* Experienced some difficulty is the setting up a proper connection.

**Summary of Meeting:**

At the end of this meeting, the tasks have been distributed among the team members. Issues encountered during setup of SSMS and connection with Visual Studio have been solved. Some testing will now be done on the selected project template and each member will explore the ASP .NET Core Web App (Model-View-Controller).

Next meeting will be tomorrow 28/02/2025 to discuss about the data structure and to create table in the database.

***“Alone we can do so little; together we can do so much.” – Helen Keller***