Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 24 | Date and Time: 21/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Did some more research on user input validation and custom error messages.

1. What will you do today?

Answer:

* Do some user validation testing before implementing it in the dating management system.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Input data into the CSV File.
* Find 10 base64 colour codes.

1. What will you do today?

Answer:

* Research on how to implement the multi-threading.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Attempted tests on algorithms

1. What will you do today?

Answer:

* Retry tests

1. What obstacles are impeding your progress?

Answer:

* Wrongly setup tests project, test project not linking to main project

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

* Completing the Algorithm

1. What will you do today?

Answer:

* More research on the algorithm

1. What obstacles are impeding your progress?

Answer:

* Research has proven to be very time consuming

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be on Monday 24/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***