Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 28 | Date and Time: 27/03/2025 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Layout adjusted.
* Resolved Issue to display match.

1. What will you do today?

Answer:

* Commit all changes did yesterday concerning the layout.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Implemented ParallelForEach for computations.

1. What will you do today?

Answer:

* Clean up my code.
* Try to see if code can be optimized.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Successfully implemented test on Compatibility score algorithm.
* Test passed

1. What will you do today?

Answer:

* Test Jaccard Similarity algorithm

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Research on more ways to make a more complex algorithm

1. What will you do today?

Answer:

* Committing my codes

1. What obstacles are impeding your progress?

Answer:

* none

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be on Friday 28/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***