Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 3 | Date and Time: 28/02/2025 20:00 – 20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Researched on how to do login and registration using migration approach and ASP .NET Core Web App (Model-View-Controller).
* Explored the ASP .NET Core Web App (Model-View-Controller).

1. What will you do today?

Answer:

* Create github account.
* Research on how to pull/push from visual studio to github.
* Create the Dating Management System project on visual studio and create a fresh database on SSMS for the project.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Design of Database table, Users & Compatibility Score Table.
* Researched on computation of compatibility scores.
* Researched on Jaccard Similarity.
* Explored the ASP .NET Core Web App (MVC) template.

1. What will you do today?

Answer:

* Create github account and research on how to pull/push from visual studio to github.
* Research on Search algorithm for the datastructure.

1. What obstacles are impeding your progress?

Answer: Implementation of the computations and the research is time consuming.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Finalised the Frontend look of the Dating app
* Researched different methods to apply the frontend

1. What will you do today?

Answer:

* Create an account on github.
* Research on how to pull/push from visual studio to github.
* Explore ASP .NET Core Web App (Model-View-Controller).

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Research on Remove algorithm.

1. What will you do today?

Answer:

* Create an account on github
* Research on how to pull/push from visual studio to github.
* Explore ASP .NET Core Web App (Model-View-Controller).

1. What obstacles are impeding your progress?

Answer:

* None

**Summary of Meeting:**

At the end of this meeting, the tasks have been distributed among the team members. Issues encountered during setup of SSMS and connection with Visual Studio have been solved. Some testing will now be done on the selected project template and each member will explore the ASP .NET Core Web App (Model-View-Controller).

Next meeting will be tomorrow 01/03/2025 to discuss about the data structure.

***“Alone we can do so little; together we can do so much.” – Helen Keller***