Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 37 | Date and Time: 09/04/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Assisted team members when pulling codes.

1. What will you do today?

Answer:

* Review frontend and enhance where possible.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Handled duplicates.

1. What will you do today?

Answer:

* Work on the carousel to render profile cards dynamically.

1. What obstacles are impeding your progress?

Answer: Implementation of Carousel is affecting the backend.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Attempted tests on SortCompatibilityScore algorithm

1. What will you do today?

Answer:

* Further testing

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Ran tests for my algorithm with dummy data

1. What will you do today?

Answer:

* Still running tests for my algorithm with dummy data

1. What obstacles are impeding your progress?

Answer:

* none

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 10/04/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***