Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 38 | Date and Time: 10/04/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Enhanced the frontend.

1. What will you do today?

Answer:

* Add the logo to the navbar.
* Separate the css files.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Added carousel to render the profile cards dynamically.
* Worked on csv bulk.

1. What will you do today?

Answer:

* Push code for bulking csv file for users.

1. What obstacles are impeding your progress?

Answer: Had to implement usermap to be able to bulk CSV file.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Tested SortCompatibility score algorithm.

1. What will you do today?

Answer:

* Await remove algorithm from Joshua

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Still running tests for my algorithm with dummy data

1. What will you do today?

Answer:

* Try and complete the remove algorithm.

1. What obstacles are impeding your progress?

Answer:

* none

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 11/04/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***