Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 6 | Date and Time: 03/03/2025 20:00 – 20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Did necessary changes with Profile picture.
* Reviewed the project skeleton.

1. What will you do today?

Answer:

* Ensure every team member has been added as collaborators in the project.
* Create branch for each collaborator.
* Start research on Login.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Researched on Insert Algorithm.
* Started the design of the data structure.
* Pulled Tashil’s code on Registration.

1. What will you do today?

Answer:

* Create my branch on visual studio.
* Create a dummy database code to work independently.
* Test the Registration.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Completed my research on MS Test.

1. What will you do today?

Answer:

* Pull code and run the dating management system project.
* Connect to my database.
* Start working on the Frontend.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Reviewed all my research done on the remove algorithm.

1. What will you do today?

Answer:

* Research on how to do the dynamic swiping system which could be an additional feature to be implemented afterwards.

1. What obstacles are impeding your progress?

Answer:

* Laptop gone for repairs.

**Summary of Meeting:**

At the end of this meeting, the project was uploaded on github and each team member got invited as collaborator on the dating management system project. Now, each one will work independently on their specific task.

Next meeting will be tomorrow 04/03/2025 to ensure each member has been able to pull the project and connect to their respective database since each member is now working independently.

***“Alone we can do so little; together we can do so much.” – Helen Keller***