Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 8 | Date and Time: 05/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Backend Login started.

1. What will you do today?

Answer:

* Continue Login backend.

1. What obstacles are impeding your progress?

Answer: None

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Tested compute compatibility on postman.
* Stored the compatibility scores in the hashtable.

1. What will you do today?

Answer:

* Double check the hashtable.
* Research on Priority Queue.

1. What obstacles are impeding your progress?

Answer: It was unsure to me if sorted set instead of priority queue should be used, depending on which one is more efficient.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Successfully connected Database to project

1. What will you do today?

Answer:

* Consult and collaborate with Tashil on Login Setup and design

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Still researching on how to do the dynamic swiping system which could be an additional feature to be implemented afterwards.

1. What will you do today?

Answer:

* Collected my system from the repair shop
* Plans to try and implement my research on the swiping system

1. What obstacles are impeding your progress?

Answer:

* Lack of Availability caused by my system being at a repair shop

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting.

Next meeting will be tomorrow 06/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***