Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: Dating Management System | Group Name: Tech Solutions Ltd |
| Sprint Number: 9 | Date and Time: 06/03/2025 20:00-20:30 |

**List of attendance:**

* Name: Boyro Tashil Attended? YES
* Name: Curum Yashawini Attended? YES
* Name: Motee Tanuj Attended? YES
* Name: Rezia Joshua Attended? YES

**Project Progress:**

**Team Member (1): Name: Boyro Tashil**

1. What did you accomplish yesterday?

Answer:

* Login Backend almost completed.

1. What will you do today?

Answer:

* Need to add session management when user logs in.

1. What obstacles are impeding your progress?

Answer: Need to some research on how to implement the session management.

**Team Member (2): Name: Curum Yashawini**

1. What did you accomplish yesterday?

Answer:

* Doubled checked the hashtable.
* Researched on Priority queue.

1. What will you do today?

Answer:

* Migrate another table to store compatibility score table since a persistent memory was needed.
* Updated the database to include the above table.
* Tested compatibility score computation on postman with a response of 200 OK.

1. What obstacles are impeding your progress?

Answer: None.

**Team Member (3): Name: Motee Tanuj**

1. What did you accomplish yesterday?

Answer:

* Database successfully connected to project
* Finalised Login and registration design

1. What will you do today?

Answer:

* Design login and registration setup

1. What obstacles are impeding your progress?

Answer: None

**Team Member (4): Name: Rezia Joshua**

1. What did you accomplish yesterday?

Answer:

* Plans to try and implement my research on the swiping system

1. What will you do today?

Answer:

* Researching on how to remove users from the hashtable

1. What obstacles are impeding your progress?

Answer: none

**Summary of Meeting:**

During this meeting, all team members have been giving their updates on the task(s) they did since the last meeting. Some discussions were done concerning the login and session management that will be used later on by other team members.

Next meeting will be tomorrow 07/03/2025 to give more updates of the project progress.

***“Alone we can do so little; together we can do so much.” – Helen Keller***